# MATRIX22 Project Master Guide

Financial Market Authorization System

3-Month Development Roadmap

Version 1.0

December 2025

# Executive Summary

Matrix22 is an epistemic authorization system designed to govern when forecasting and intelligence operations are structurally valid. Unlike traditional predictive systems that operate unconditionally, Matrix22 enforces a rigorous validation stack that assesses whether the current market state supports reliable inference before any reasoning is allowed.

This document provides a comprehensive 12-week development roadmap for building Matrix22 as a financial market authorization system. The project involves 6 team members working in parallel on tightly coupled modules that together form an end-to-end pipeline from raw market data to authorization decisions.

## Project Timeline

- Duration: 12 weeks (3 months)

- Team Size: 6 members (4 ML Engineers, 1 Backend Engineer, 1 Frontend Engineer)

- Target Domain: Financial Markets (expandable to other domains)

- Deliverable: Production-ready authorization system with UI, API, and evidence tracing

## Core Architecture Principles

Matrix22 follows five non-negotiable architectural principles:

- World Before Intelligence: The system observes and validates the world state before any intelligence operates

- One World Representation: All modules observe the same structural reality - no parallel or task-specific worlds

- Deterministic Replay: Given identical inputs, the system produces identical outputs - critical for auditability

- No Outcome Feedback: Historical outcomes never influence validity assessment - prevents hindsight bias

- Authorization Over Prediction: The system authorizes or blocks intelligence - it does not make trading decisions

# Section A: Infrastructure & Resource Requirements

## A.1 Cloud Infrastructure Specification

Recommended Provider: Amazon Web Services (AWS)

Justification:

- Most mature ML/AI services ecosystem (SageMaker, EC2 P-instances)

- Superior time-series database support via TimescaleDB on RDS

- Industry-standard for financial services (compliance, security)

- Extensive documentation and community support

- Easy hiring of engineers familiar with AWS infrastructure

### Compute Resources

| Resource Type | Instance Type | Quantity | Purpose |
| --- | --- | --- | --- |
| GPU Instances | g4dn.xlarge | 4x | ML training, Cognitive DNA compression, HPVD similarity |
| CPU Instances | c6i.2xlarge | 2x | Data processing, State Vector construction |
| Backend API | t3.xlarge | 2x | FastAPI server, authorization gateway |
| Frontend | t3.medium | 1x | React dashboard hosting (Nginx) |

### Storage Resources

| Storage Type | Service | Capacity | Purpose |
| --- | --- | --- | --- |
| Object Storage | S3 Standard | 100 TB | Raw market data, historical trajectories |
| Time Series DB | TimescaleDB on RDS | 10 TB | State vectors, KPI time series |
| Vector Database | Qdrant on EKS | 5 TB | Cognitive DNA, HPVD analog search |
| Relational DB | PostgreSQL RDS | 1 TB | Authorization logs, evidence graph, metadata |

### Estimated Monthly Cost

Development Environment: $8,000 - $10,000/month

- Compute (GPU + CPU): ~$5,000

- Storage (S3 + RDS + Qdrant): ~$2,500

- Data transfer and miscellaneous: ~$1,000

Production Environment: $12,000 - $15,000/month

- Includes high-availability, auto-scaling, and backup infrastructure

- 24/7 operation with redundancy

# Section B: Data Source Requirements (Financial Domain)

## B.1 Overview of Data Requirements

Matrix22 requires comprehensive market data across multiple asset classes and time horizons. The system is designed to observe structural market properties, not individual trading opportunities. Data must be high-quality, time-synchronized, and cover sufficient historical depth to enable meaningful analog search (minimum 10 years recommended).

## B.2 Primary Data Vendors

| Vendor | Data Type | Cost Tier | Use Case |
| --- | --- | --- | --- |
| Polygon.io | Stocks, options, forex, crypto | $$$ | Primary development data |
| Yahoo Finance | OHLCV, indices | Free | Initial testing, prototyping |
| Alpha Vantage | Technical indicators, fundamentals | $-$$ | Supplementary indicators |
| CBOE DataShop | VIX, volatility surfaces | $$ | Volatility regime detection |
| Quandl/Nasdaq Data Link | Alternative data, fundamentals | $$-$$$ | Economic indicators, sentiment |

## B.3 Required Data Categories

Matrix22 constructs a 45-dimensional State Vector from the following data categories. Each category contributes multiple KPIs to the final vector.

### 1. Price and Returns Data

- OHLCV (Open, High, Low, Close, Volume) - 1-minute to daily bars

- Intraday tick data (optional, for high-frequency analysis)

- Asset coverage: SPY, QQQ, IWM (equity indices), TLT (treasuries), GLD (commodities), UUP (USD), VIX futures

- Historical depth: Minimum 10 years, ideally 15-20 years

### 2. Volatility Data

- Realized Volatility (RV) - computed from returns

- Bipower Variation (BV) - continuous component of volatility

- Jump Ratio (RV-BV) - discontinuity detection

- VIX and VIX futures term structure - implied volatility

- VVIX - volatility of volatility

### 3. Options and Derivatives Data

- Options chain data - strikes, expiries, bid/ask, volume, OI

- Implied volatility surface - 25-delta risk reversals

- Put/Call ratios - equity and index

- Skew metrics - downside fear asymmetry

### 4. Order Book and Microstructure

- Order book imbalance - bid/ask pressure

- Depth and slope - liquidity profile

- Bid-ask spread dynamics - transaction cost proxy

Note: Level 2 order book data requires premium data feeds

### 5. Cross-Asset Correlation and Dispersion

- Cross-sectional dispersion - computed from asset returns

- Rolling correlation matrices - 30/60/90 day windows

- Eigenvalue decomposition - market mode concentration

- Principal Component Ratio (PCR) - crowding detection

### 6. Market Efficiency and Entropy

- Variance ratio tests - mean reversion vs momentum

- Return autocorrelation - pathological market reaction

- Hurst exponent - long-range dependence

- State transition entropy - regime instability

### 7. Distribution and Tail Events

- Skewness and kurtosis - distribution shape

- Tail event frequency - >3-sigma move counting

- Drawdown metrics - peak-to-trough amplitude

- Recovery time - mean absorption rate

## B.4 State Vector (R45) Construction

The 45-dimensional State Vector is the foundational representation of the market at any given moment. Each dimension corresponds to a normalized KPI derived from the raw data categories above. The vector is constructed deterministically and must be replayable.

### KPI Priority Classification

KPIs are organized into three priority tiers based on their role in world state determination:

PRIORITY 0 — KILL-SWITCH (Immediate RED triggers)

- Local Volume Collapse (LVC) > threshold

- Second derivative of volatility (Δ²Vol) spike

- Liquidity Collapse Velocity (LCV) breach

- Structural collapse indicators

PRIORITY 1 — DECISION-REINFORCING (Strong state signals)

- Order book imbalance and depth

- Jump ratio, tail events

- Volatility term structure (skew, FVG)

- Cross-sectional dispersion

- Market efficiency metrics

- Regime persistence and ambiguity

PRIORITY 2 — CONTEXT & GOVERNANCE (Evidence layer)

- Skewness, kurtosis (distribution context)

- Historical volatility percentiles

- Correlation regime history

- Sentiment and positioning proxies

## B.5 Data Ingestion Pipeline

The data ingestion pipeline must be robust, fault-tolerant, and maintain strict temporal ordering. All timestamps must be synchronized to a single timezone (UTC recommended).

### Pipeline Stages

- Raw Data Acquisition: API polling or websocket streams from data vendors

- Validation & Cleaning: Missing data handling, outlier detection, timestamp validation

- Normalization: Cross-asset scaling, regime-aware normalization

- KPI Computation: Derived metrics from raw signals

- State Vector Assembly: 45-dimensional vector construction

- Storage: Time-series DB persistence with indexing

# Section C: Technology Stack Recommendation

## C.1 Programming Languages & Core Frameworks

| Component | Technology | Justification |
| --- | --- | --- |
| ML/Data Science | Python 3.11+ | Industry standard for ML, rich ecosystem, mature libraries |
| Backend API | Python FastAPI | High performance, async support, auto-documentation, type hints |
| Frontend | React 18 + TypeScript | Most popular framework, strong typing, component reusability |
| Infrastructure | Docker + Kubernetes | Containerization, orchestration, scalability, portability |

## C.2 ML & Data Science Libraries

### Core ML Stack

- PyTorch 2.0+: Deep learning, Cognitive DNA compression, manifold learning

- NumPy 1.24+: Numerical computing, array operations

- Pandas 2.0+: Time series manipulation, data wrangling

- Scikit-learn 1.3+: PCA, manifold learning, preprocessing

- SciPy 1.11+: Statistical functions, optimization, special functions

### Specialized Libraries

- UMAP-learn: Non-linear dimensionality reduction for Cognitive DNA

- Gudhi (Geometry Understanding in Higher Dimensions): Topological data analysis, persistent homology

- Geomstats: Riemannian geometry, manifold statistics

- Stumpy: Matrix profile for time series motif discovery

- PyKalman: State space models, Kalman filtering

## C.3 Database Technologies

| Database Type | Technology | Use Case | Why Chosen |
| --- | --- | --- | --- |
| Time Series | TimescaleDB | State vectors, KPIs, trajectories | PostgreSQL extension, SQL queries, compression |
| Vector Search | Qdrant | HPVD analog search, Cognitive DNA | Fast similarity search, filtering, Rust-based |
| Relational | PostgreSQL 15+ | Authorization logs, evidence graph, metadata | ACID compliance, JSON support, mature |
| Cache | Redis 7+ | Real-time state, session management | Sub-millisecond latency, pub/sub |

## C.4 Frontend Technologies

### Core Stack

- React 18: Component-based UI library

- TypeScript 5.0+: Type safety, better IDE support

- Vite: Fast build tool, HMR

- TanStack Query (React Query): Server state management, caching

- Zustand: Lightweight client state management

### Visualization

- Recharts: React-native charts library for world state visualization

- D3.js: Low-level custom visualizations for evidence graph

- Plotly.js: 3D manifold visualizations (LTV/LVC/K)

### UI Components

- shadcn/ui: High-quality, customizable components

- Tailwind CSS: Utility-first styling

- Radix UI: Accessible primitives

## C.5 DevOps & Infrastructure

### Containerization & Orchestration

- Docker: Container runtime

- Kubernetes (EKS): Container orchestration on AWS

- Helm: Kubernetes package management

### CI/CD

- GitHub Actions: Automated testing and deployment

- Pre-commit hooks: Code quality enforcement

- pytest: Python unit testing

- Jest: JavaScript/TypeScript testing

### Monitoring & Observability

- Prometheus: Metrics collection

- Grafana: Metrics visualization

- ELK Stack (Elasticsearch, Logstash, Kibana): Log aggregation

- Jaeger: Distributed tracing

# Section D: Team Roles & Fundamental Responsibilities

This section defines the core mission and scope for each team member. Detailed week-by-week tasks are provided in Document 2 (12-Week Task Breakdown).

## D.1 ML Engineer A — PMR-DB (Probabilistic Reasoning)

### Core Mission

Build the Probabilistic Memory Reasoning Database (PMR-DB) that performs calibrated uncertainty quantification over analog families retrieved by HPVD. PMR-DB is the reasoning engine that produces probability distributions, not predictions.

### Key Responsibilities

- Implement probabilistic aggregation over analog families

- Develop calibration algorithms for uncertainty quantification

- Enforce world state constraints (GREEN/YELLOW/RED) on reasoning

- Build confidence and uncertainty interval estimation

- Implement evidence graph construction linking analogs to outcomes

- Ensure deterministic replay of probabilistic reasoning

### Technical Skills Required

- Bayesian inference and probabilistic graphical models

- Calibration techniques (isotonic regression, Platt scaling)

- Uncertainty quantification methods

- Python: PyTorch, SciPy, NetworkX (for evidence graphs)

### Input Dependencies

- From ML Engineer B (HPVD): Analog families with confidence scores

- From Manager: World state (GREEN/YELLOW/RED) authorization signals

### Key Deliverables

- PMR-DB reasoning engine (Python module)

- Calibrated probability distributions and uncertainty intervals

- Evidence graph construction algorithm

- Documentation on reasoning logic and calibration methodology

## D.2 ML Engineer B — HPVD (Analog Search & Evolutionary Similarity)

### Core Mission

Build the Historical Pattern and Variation Database (HPVD) that retrieves evolutionarily similar historical trajectories. HPVD performs analog search based on Cognitive DNA and trajectory structure, not surface-level similarity.

### Key Responsibilities

- Implement evolutionary analog search using Cognitive DNA

- Design multi-channel similarity metrics (trajectory, phase, geometry compatibility)

- Build analog family formation algorithm (probabilistic grouping)

- Integrate with Qdrant vector database for efficient similarity search

- Maintain historical trajectory database with indexing

- Implement confidence scoring for retrieved analogs

### Technical Skills Required

- Vector similarity search and nearest neighbor algorithms

- Embeddings and representation learning

- Time series analysis and dynamic time warping

- Python: Qdrant client, FAISS, PyTorch

### Input Dependencies

- From ML Engineer C: Trajectories (60×45 matrices) and Cognitive DNA (R16 vectors)

### Key Deliverables

- HPVD query engine (Python module)

- Analog family formation algorithm

- Vector database integration and indexing strategy

- Historical trajectory storage and retrieval system

## D.3 ML Engineer C — Core Geometry & State Construction

### Core Mission

Build the foundational pipeline from raw data to structural geometry. This includes State Vector construction, trajectory formation, structural geometry computation (LTV/LVC/K), and Cognitive DNA compression.

### Key Responsibilities

- Implement data normalization and KPI computation (45 dimensions)

- Build State Vector construction pipeline

- Implement trajectory formation (60-timestep windows)

- Develop structural geometry computation: LTV, LVC, K

- Build Cognitive DNA compression (R45 → R16)

- Ensure deterministic replay across entire pipeline

### Technical Skills Required

- Manifold learning and differential geometry

- Dimensionality reduction (PCA, UMAP, autoencoders)

- Time series analysis and state space models

- Python: NumPy, Scikit-learn, PyTorch, Geomstats

### Input Dependencies

- From Backend: Normalized market data (time series)

### Key Deliverables

- State Vector construction module (45-dimensional)

- Trajectory formation pipeline (60×45 matrices)

- Structural geometry engine (LTV, LVC, K computation)

- Cognitive DNA compression algorithm (R45 → R16)

## D.4 Manager / ML — Authorization Gate (LTV/LVC/K, World State)

### Core Mission

Build the Authorization Gate that translates structural geometry into world state classifications (GREEN/YELLOW/RED) and enforces epistemic constraints on intelligence operations. This is the kill-switch and governance layer.

### Key Responsibilities

- Implement world state classification logic (GREEN/YELLOW/RED)

- Design threshold policies for LTV, LVC, K metrics

- Build persistence and hysteresis rules for state transitions

- Implement authorization decision logic with TTL (time-to-live)

- Develop reason code generation for transparency

- Project management: coordinate team dependencies and integration

### Technical Skills Required

- Decision logic and rule-based systems

- State machine design

- Statistical threshold determination

- Project management and team coordination

### Input Dependencies

- From ML Engineer C: Structural geometry metrics (LTV, LVC, K)

### Key Deliverables

- World state classification engine

- Authorization gate logic with state transition rules

- Reason code generation system

- Project documentation and integration testing framework

## D.5 Backend Engineer

### Core Mission

Build the FastAPI backend that orchestrates the entire Matrix22 pipeline, manages data flow between components, exposes REST APIs, and handles database persistence.

### Key Responsibilities

- Design and implement FastAPI REST API endpoints

- Build data ingestion pipeline from market data vendors

- Implement database schemas and ORM models (PostgreSQL, TimescaleDB)

- Orchestrate ML module execution flow

- Build authorization log persistence and evidence graph storage

- Implement real-time websocket updates for frontend

- Develop Qdrant vector database integration

- Set up Docker containerization and Kubernetes deployment

### Technical Skills Required

- FastAPI / Flask / Django expertise

- PostgreSQL / TimescaleDB

- RESTful API design

- Async programming (asyncio)

- Docker and Kubernetes

- Message queues (Redis, RabbitMQ)

### Input Dependencies

- External: Market data APIs (Polygon, Yahoo Finance, etc.)

- All ML engineers: Python modules for integration

### Key Deliverables

- FastAPI application with REST endpoints

- Data ingestion and normalization pipeline

- Database schemas and migration scripts

- Docker images and Kubernetes manifests

- API documentation (OpenAPI/Swagger)

## D.6 Frontend Engineer

### Core Mission

Build the React dashboard that visualizes world state, authorization decisions, structural geometry, and evidence graphs. The UI must communicate epistemic constraints clearly and avoid encouraging blind trust.

### Key Responsibilities

- Design and implement React component architecture

- Build world state dashboard (GREEN/YELLOW/RED visualization)

- Implement structural geometry charts (LTV, LVC, K over time)

- Create evidence graph visualization using D3.js

- Build authorization decision log view with reason codes

- Implement real-time updates via websockets

- Design responsive layout and mobile support

- Ensure accessibility (WCAG compliance)

### Technical Skills Required

- React 18 and TypeScript

- Data visualization (Recharts, D3.js, Plotly)

- State management (Zustand, React Query)

- Tailwind CSS and shadcn/ui

- WebSocket integration

- Responsive design and accessibility

### Input Dependencies

- From Backend: REST API endpoints and websocket streams

### Key Deliverables

- React dashboard application

- World state visualization screen

- Structural geometry monitoring dashboard

- Evidence graph explorer

- Authorization log viewer

- Responsive, accessible UI following design system

# Conclusion

This Master Guide provides the foundational infrastructure, data requirements, technology stack, and team structure necessary to build Matrix22 over a 12-week development cycle. The architecture enforces epistemic integrity through strict separation of world observation, structural validation, and intelligence authorization.

Next Steps:

- Review Document 2 (12-Week Task Breakdown) for detailed weekly assignments

- Provision AWS infrastructure following Section A specifications

- Secure data vendor access (Section B)

- Set up development environments per Section C technology stack

- Begin Week 1 learning phase (manifold theory, time series, vector spaces)

- Use Document 3 (Weekly Tracking Form) to monitor progress

The success of Matrix22 depends on strict adherence to its architectural principles:

The world is observed.

The world is authorized.

Only then may intelligence exist.

— End of Master Guide —