# MATRIX22 Development Workflow & Testing Guide

Process Flow, Integration Points & Comprehensive Testing Schema

Version 1.0 - December 2025

# Part 1: Infrastructure Strategy - Local GPU + AWS Hybrid

## 1.1 Development Phase: Local GPU Infrastructure

During the 12-week development phase (Weeks 1-11), all ML engineers will use their own local GPU workstations for experimentation, prototyping, and model development. This approach significantly reduces costs while providing full development flexibility.

### Required Local Hardware per ML Engineer

| Component | Minimum Spec | Recommended |
| --- | --- | --- |
| GPU | NVIDIA RTX 3060 (12GB) | NVIDIA RTX 4090 (24GB) |
| CPU | Intel i7 / AMD Ryzen 7 | Intel i9 / AMD Ryzen 9 |
| RAM | 32 GB DDR4 | 64 GB DDR5 |
| Storage | 1 TB NVMe SSD | 2 TB NVMe SSD |

Cost Savings:

- No AWS GPU costs during development: Saves ~$5,000/month

- ML engineers likely already have suitable hardware

- Full experimentation freedom without cloud billing concerns

### Required AWS Services During Development

Only essential shared infrastructure needed:

- Backend API Server: 1× t3.xlarge (~$150/month)

- Databases: PostgreSQL RDS + TimescaleDB (~$300/month)

- Vector DB: Qdrant on t3.large (~$100/month)

- Data Storage: S3 for shared datasets (~$200/month)

Total Development Phase AWS Cost: ~$750-1,000/month

## 1.2 Production Deployment: Full AWS Infrastructure

Starting Week 12 (production deployment), transition all workloads to AWS for scalability, reliability, and 24/7 operation.

### Production AWS Infrastructure

| Resource | Instance Type | Quantity | Monthly Cost |
| --- | --- | --- | --- |
| GPU Inference | g4dn.xlarge | 2× | ~$1,100 |
| API Servers | t3.xlarge | 2× | ~$300 |
| Databases | RDS + TimescaleDB | - | ~$800 |
| Storage (S3) | Standard | 100 TB | ~$2,300 |
| TOTAL |  |  | ~$4,500-5,000/month |

# Part 2: Development Workflow & Integration Flow

## 2.1 Phase 1: Foundation & Learning (Weeks 1-2)

Objective: All team members build foundational knowledge and set up local development environments. No cross-team dependencies yet.

### Week 1 Workflow

| Person | Primary Activity | Deliverable |
| --- | --- | --- |
| ML Eng C | Study manifold learning, set up local Python + GPU env | Working local env, learning notes |
| ML Eng B | Study vector similarity, set up Qdrant locally | Working local env, Qdrant running |
| ML Eng A | Study Bayesian inference, set up PyTorch environment | Working local env, Bayesian examples |
| Manager | Study decision theory, project kickoff meeting | Project charter, GitHub repo setup |
| Backend Eng | Study Matrix22 architecture, provision AWS minimal infrastructure | AWS instances running, VPC configured |
| Frontend Eng | Study UI requirements, design wireframes | Wireframes for 5 screens |

Week 1 Integration Points:

- Manager → All: GitHub repo access, Slack channel invites

- Backend → All: AWS VPN credentials, database connection strings (once ready)

### Week 2 Workflow

| Person | Primary Activity | Deliverable → To Whom |
| --- | --- | --- |
| ML Eng C | Design State Vector R45 spec, implement KPI computation on synthetic data | state_vector_spec.md → ML Eng B, Backend |
| ML Eng B | Design HPVD architecture, define analog family format | hpvd_architecture.md → ML Eng A |
| Backend Eng | Set up databases, design schemas based on ML specs | Database schemas + connection info → All |

Week 2 Integration Points:

- ML Eng C → ML Eng B: State Vector format (45 dimensions, normalization)

- ML Eng C → Backend: State Vector schema for TimescaleDB

- ML Eng B → ML Eng A: Analog family JSON format specification

## 2.2 Phase 2: Core Development with Synthetic Data (Weeks 3-6)

Objective: Each ML engineer builds their module using synthetic data. Work proceeds in parallel. Integration readiness checked at end of Week 6.

### Week 3-4: Initial Module Development

Critical Path: ML Eng C must complete State Vector + Trajectory formation first, as others depend on this.

- ML Eng C produces: Working State Vector (R45) module, Trajectory (60×45) module, LTV/LVC computation

- → ML Eng C notifies ML Eng B: "Trajectory and Cognitive DNA formats ready, sample outputs in /shared folder"

- ML Eng B receives: Synthetic trajectories + DNA, begins HPVD development

- → ML Eng B notifies ML Eng A: "Analog family format ready, sample families in /shared folder"

- ML Eng A receives: Synthetic analog families, begins PMR-DB development

- Manager receives: LTV/LVC/K synthetic data from ML Eng C, develops authorization gate

Handoff Protocol (Weeks 3-6):

- Slack notification: "@person - [Module X] output ready, see /shared/[folder]"

- Include: Sample data (at least 100 examples), format documentation, test validation script

- Receiver confirms: "Received, format validated, proceeding with integration" (within 24 hours)

### Week 6: First Integration Checkpoint

End of Week 6 deliverables:

- ML Eng C: State Vector + Trajectory + Geometry (LTV/LVC/K) + Cognitive DNA pipeline running end-to-end on synthetic data

- ML Eng B: HPVD analog retrieval working, produces analog families from synthetic trajectories

- ML Eng A: PMR-DB processes analog families, produces probability distributions

- Manager: Authorization gate classifies world state (GREEN/YELLOW/RED) from LTV/LVC/K

Week 6 Integration Test:

- ML Eng C runs pipeline: Raw synthetic data → State Vector → Trajectory → Geometry → Cognitive DNA

- Output saved to /shared/week6_checkpoint/

- ML Eng B loads trajectories + DNA, runs HPVD → Analog families saved

- ML Eng A loads analog families, runs PMR-DB → Probabilities saved

- Manager loads geometry metrics, runs authorization → World state saved

- Success criteria: All modules process synthetic data without errors. Outputs validated by next module in chain.

## 2.3 Phase 3: Real Data Integration (Weeks 7-8)

Objective: Transition from synthetic to real market data. Backend provides historical data access. ML engineers validate modules on real data.

### Week 7: Real Data Pipeline

- Backend Engineer: Completes data ingestion from Polygon.io, provides access to historical database (10+ years)

- → Notifies ML Eng C: "Historical data ready in TimescaleDB, connection: [details], schema: [link]"

- ML Eng C: Modifies pipeline to read from TimescaleDB instead of synthetic, processes 2008-2024 data

- → Validates: LVC spikes during 2008 crash, COVID crash, K drops during stress

- → Notifies: "Real State Vectors and Trajectories available in DB table: state_vectors, trajectories"

- ML Eng B: Indexes historical trajectories into Qdrant (100K+ vectors), tests analog search on real queries

- → Notifies: "HPVD ready with real historical index, analog families available"

- ML Eng A: Receives real analog families, validates PMR-DB calibration on historical outcomes

### Week 8: Backend API Development

Backend Engineer creates REST API endpoints for each module:

| Module | API Endpoint | Integration Process |
| --- | --- | --- |
| Geometry | GET /state-vectors GET /geometry-metrics | ML Eng C provides Python module, Backend wraps in FastAPI route |
| HPVD | POST /analog-search | ML Eng B provides query function, Backend creates endpoint |
| PMR-DB | POST /reasoning | ML Eng A provides reasoning engine, Backend exposes via API |
| Authorization | GET /authorization | Manager provides gate logic, Backend creates endpoint |

API Integration Protocol:

- ML engineer provides: Python function with typed inputs/outputs (e.g., def predict(trajectory: np.ndarray) -> dict)

- Backend engineer: Creates FastAPI route, adds validation, error handling, logging

- Test together: ML engineer calls endpoint via curl/Postman, validates response

- Backend notifies Frontend: "API endpoint ready: [URL], OpenAPI spec: [link]"

## 2.4 Phase 4: System Integration & Testing (Weeks 9-10)

Objective: All modules integrated via backend API. Frontend consumes APIs. End-to-end testing from raw data → authorization decision.

### Week 9: Full System Integration

- Backend: Orchestrates full pipeline: Raw data → State Vector → HPVD → PMR-DB → Authorization

- Frontend: Integrates with API, replaces mock data with real endpoints

- Manager: Coordinates integration testing, defines 20+ test scenarios

Week 9 Integration Test Scenarios:

- Scenario 1: Normal market (GREEN) → Full reasoning authorized

- Scenario 2: Elevated volatility (YELLOW) → Constrained reasoning

- Scenario 3: Market crash (RED) → Reasoning blocked

- Scenario 4: State transition (GREEN → YELLOW → RED) with hysteresis

- Scenario 5: No historical analogs found → High uncertainty flagged

### Week 10: Load Testing & Optimization

Backend engineer conducts load testing:

- 1000 concurrent requests to each endpoint

- Measure: Latency (P50, P95, P99), throughput, error rate

- Identify bottlenecks, optimize (caching, query optimization, code profiling)

- ML engineers fix performance issues in their modules

## 2.5 Phase 5: Production Readiness (Weeks 11-12)

Objective: Monitoring, operations runbooks, final testing, AWS production deployment.

### Week 11: Monitoring & Operations

- Backend sets up Prometheus + Grafana dashboards

- Each ML engineer defines health metrics for their module

- Manager writes operations runbooks (troubleshooting, alerting)

### Week 12: AWS Production Deployment

- Backend provisions full AWS production infrastructure (GPU instances, auto-scaling)

- ML engineers migrate code from local GPUs to AWS instances

- Backend deploys Kubernetes pods with Docker containers

- Frontend deploys to AWS (S3 + CloudFront or EC2 + Nginx)

- Final smoke tests on production environment

- GO-LIVE

# Part 3: Comprehensive Testing Schema

Testing is continuous throughout development, progressing from unit tests to end-to-end system validation. This section defines the complete testing strategy from zero to production.

## 3.1 Testing Pyramid Overview

| Test Level | When | Who | Coverage |
| --- | --- | --- | --- |
| Unit Tests | Weeks 3-11 (continuous) | Each ML engineer | >80% code coverage |
| Integration Tests | Week 6, 8, 9 | Pairs of ML engineers | All interfaces tested |
| System Tests | Week 9-10 | Manager coordinates | 20+ scenarios |
| E2E Tests | Week 12 | Frontend engineer | Critical user flows |

## 3.2 Level 1: Unit Testing

Purpose: Validate individual functions and classes work correctly in isolation.

### Unit Test Requirements per Module

- ML Eng C (Geometry):

• Test State Vector construction with known inputs → verify 45 dimensions

• Test trajectory windowing → verify shape (60×45), no data leakage

• Test LTV/LVC/K computation → verify against hand-calculated values

• Test deterministic replay → same input produces identical output

- ML Eng B (HPVD):

• Test similarity metrics → verify known similar/dissimilar pairs

• Test analog family formation → verify clustering quality (ARI > 0.7)

• Test Qdrant integration → verify vector indexing and retrieval

- ML Eng A (PMR-DB):

• Test probabilistic aggregation → verify weighted averaging logic

• Test calibration → verify ECE reduction, reliability diagram

• Test world state constraints → verify RED blocks, YELLOW constrains

### Unit Testing Tools & Process

- Framework: pytest for Python, Jest for TypeScript/JavaScript

- Coverage: pytest-cov, aim for >80% line coverage

- CI/CD: GitHub Actions runs tests on every commit

- Pre-commit hooks: Prevent commits if tests fail

## 3.3 Level 2: Integration Testing

Purpose: Validate that modules work correctly when combined. Test data flow between components.

### Integration Test Checkpoints

Week 6 Checkpoint: ML Module Integration

- Geometry → HPVD:

• ML Eng C provides 100 test trajectories + DNA

• ML Eng B loads, runs HPVD, validates format

• Pass criteria: No format errors, analog families formed

- HPVD → PMR-DB:

• ML Eng B provides 50 test analog families

• ML Eng A loads, runs PMR-DB, validates probabilities

• Pass criteria: Valid probability distributions (sum to 1), no NaNs

- Geometry → Authorization:

• ML Eng C provides LTV/LVC/K time series (including synthetic crashes)

• Manager runs authorization gate, validates state transitions

• Pass criteria: Crash events trigger RED, normal periods GREEN

Week 8 Checkpoint: Backend API Integration

- Backend engineer creates API endpoints for each module

- ML engineers test their endpoints via Postman/curl

- Validate: JSON format, latency < 1 second, error handling

### Integration Test Documentation

Each integration test requires:

- Test data: Shared in /shared/integration_tests/

- Test script: Automated script that runs both modules and validates output

- Pass/Fail report: Documented results with evidence (screenshots, logs)

## 3.4 Level 3: System Testing

Purpose: Validate the complete Matrix22 system end-to-end. Test full pipeline from raw data to authorization decision.

### System Test Scenarios (Week 9-10)

| Scenario | Test Conditions | Expected Outcome |
| --- | --- | --- |
| 1. Normal Market | 2019 market data (calm period), LVC < threshold | World State = GREEN, Authorization = AUTHORIZED, PMR-DB produces distributions |
| 2. Elevated Stress | October 2018 (volatility spike), LVC elevated | World State = YELLOW, Authorization = CONSTRAINED, PMR-DB widens uncertainty |
| 3. Market Crash | March 2020 (COVID crash), LVC >> threshold | World State = RED, Authorization = BLOCKED, PMR-DB does not execute |
| 4. State Transition | GREEN → YELLOW → RED progression (synthetic) | Hysteresis prevents rapid oscillation, states persist for minimum dwell time |
| 5. No Analogs | Novel market structure (synthetic extreme), HPVD finds no similar trajectories | PMR-DB flags high uncertainty, system abstains from confident reasoning |
| 6. Deterministic Replay | Same input data, run pipeline 10 times | All outputs identical (hash match), deterministic replay confirmed |

### System Test Execution Process

- Manager defines test scenarios and expected outcomes

- Backend engineer prepares test data and environments

- All team members participate in test execution (each watches their module)

- Results documented: PASS/FAIL, screenshots, logs, evidence graphs

- Failures triaged, assigned to responsible engineer for fix

- Regression tests added to prevent recurrence

## 3.5 Level 4: End-to-End (E2E) Testing

Purpose: Validate user-facing functionality from UI perspective. Test critical user journeys.

### E2E Test Scenarios (Week 12)

- User Journey 1: Dashboard Overview

• User opens dashboard → sees current world state (GREEN/YELLOW/RED)

• Clicks on world state card → sees reason codes and LTV/LVC/K metrics

• Validates real-time updates (world state changes when market conditions shift)

- User Journey 2: Evidence Exploration

• User navigates to Evidence Graph screen

• Clicks on a probability output → evidence graph loads

• User clicks on analog node → sees historical trajectory details

• Validates traceability: all analogs link to source trajectories

- User Journey 3: Authorization Log Audit

• User opens Authorization Log screen

• Filters logs by date range (last 30 days)

• Searches for RED states → finds March 2020 crash events

• Exports logs to CSV for external audit

### E2E Testing Tools

- Framework: Playwright or Cypress

- Execution: Frontend engineer writes test scripts, runs in CI/CD

- Coverage: All critical user journeys, accessibility validation

## 3.6 Load & Performance Testing

Purpose: Validate system performance under realistic and stress loads.

### Performance Test Scenarios (Week 10)

| Test Type | Load | Acceptance Criteria |
| --- | --- | --- |
| Baseline | 10 concurrent users | P95 latency < 500ms |
| Normal Load | 100 concurrent users | P95 latency < 1 second |
| Stress Test | 1000 concurrent users | No crashes, P95 < 2 seconds |
| Endurance | 50 users for 8 hours | No memory leaks, stable latency |

### Load Testing Tools

- Tool: Locust or Apache JMeter

- Metrics: Requests/sec, latency (P50, P95, P99), error rate, resource utilization (CPU, RAM, GPU)

- Monitoring: Grafana dashboard shows real-time performance during load test

## 3.7 Testing Summary & Sign-off Process

### Testing Sign-off Checklist

| Test Category | Sign-off Requirement |
| --- | --- |
| Unit Tests | >80% code coverage, all tests passing in CI/CD |
| Integration Tests | All module pairs tested, documented pass results |
| System Tests | 20+ scenarios executed, >95% pass rate |
| E2E Tests | All critical user journeys passing, accessibility validated |
| Load Tests | Performance criteria met (latency, throughput, stability) |
| Deterministic Replay | Confirmed on all modules, hash matching across runs |

Final Production Sign-off (Week 12):

- Manager reviews all test reports

- All critical issues resolved, no P0/P1 bugs remaining

- Operations runbooks complete and reviewed

- Monitoring dashboards active and alerting tested

- Production deployment approved

# Conclusion

This document provides a complete workflow and testing roadmap for the Matrix22 project. By following the phased approach (learning → development with synthetic data → real data integration → system testing → production), the team can build a production-grade authorization system in 12 weeks.

## Key Success Factors

- Cost Efficiency: Using local GPUs during development saves ~$5,000/month, only moving to AWS for production

- Parallel Development: Synthetic data allows all ML engineers to work simultaneously without blocking

- Clear Handoffs: Explicit notification protocol ensures smooth data flow between team members

- Rigorous Testing: 4-level testing pyramid (unit → integration → system → E2E) catches issues early

- Deterministic Replay: Ensures auditability and production debugging capability

— End of Workflow & Testing Guide —